Building Committee Meeting

Date: 11/28/2023

Where: Town Hall

In Attendance: Chief J. Ventura, Lt. J. Doty, Town Administrator K. Clement, Code Enforcement K. Kaiser,  Leddy Bedard, BOS Rep. J. Jones, Ofc. J. Wright-Ward

Meeting started 13:30 hours

The meeting started with the chief introducing Ofc. J. Wright-Ward as a new member of the committee.  Ofc. Wright-Ward has prior experience as a project manager and architecture and offers of experience to the committee.

The committee then began discussing the location of the new building.  There had been continued thoughts of moving the location from the current site, which is behind the FD, to the BRC property off of Rt. 125 (190 Rt. 125). This also brought up discussions of the future of the BRC property and the ideas the Rec. Commission has envisioned. The location being sought would be behind the BRC, in/around the archery area/pavilion.

K. Kaiser spoke of the septic system at the BRC and the need for access an access road/driveway for the new building.  He would have to consult an engineer to see about moving, adding, or going over the septic system. The committee spoke of the current funds, and there is roughly $75,000.00 in the capital reserve fund now. Minimal money has been spent.

Ofc. Wright-Ward explained his experience with his former employer Wesson & Sampson.  He stated that a “one stop shop” would be ideal as they would be able to provide all the planning and construction under one company.  But it is often pricey.

The next step is to have an engineer evaluate the spot that is being sought for the building and confirm whether or not it will even work. K. Kaiser will be speaking to Steve Cummings and asking him for engineering advice as he has provided services before.  K. Kaiser will then reach out to the town’s engineering firm TEC if needed for further guidance.

Meeting was adjourned at 14:10.  Motion by chief, seconded by Lt.

Next meeting will be January 8th, 2023 at 13:30PM at the town hall.