Building Committee Meeting

Date: 06/20/2023

Where: Town Hall

In Attendance: Chief J. Ventura, Lt. J. Doty, Town Administrator K. Clement, Code Enforcement K. Kaiser, Eric Kelly, Lois Deyong, Leddy Bedard

Meeting started 13:02 hours

The meeting was called to start by Chief Ventura.  Chief spoke of progress made with the site as well as the market evaluation for the current property at 1 Dalton Rd. Brentwood, NH (where the Town Offices and PD are currently located.)

Chief also provided a comp. book that was provided by Keller.  As well as a possible appraisal of the building for approximately 1.2 Million USD.  The company also provided ideas for the future use of this building, noting that it would be well set up for a day care facility.

There is a public information meeting set up for Thursday 06/22/2023 at 1800 hours at the BRC.  This will be a Q&A sessions, most likely the first of many so that there can be ample public input on the facility. There was discussion of what topics may come up to include safety concerns to a combined building.  Leddy mentioned she heard certain residents talking about a bomb threat to a combined facility.  Chief reminded the group that the Town Offices and PD have been housed together for years.

The group also discussed traffic safety in regards to the public traveling through the FD parking lot to get to the building.  The future driveway location has been moved to mitigate most concerns with that.

The thought of moving the Solar Pannels came up again.  It was briefly discussed that the Solar Pannels could stay, be moved, or even be placed on the roof of the new building.  It would just have to be worked into the design prior to building, but would most likely be able to be accommodated.

K. Kaiser spoke about he work that was done to the current PD back in 2019/2020.  He stated that there is a door framed in already behind the wall in the training room, as this was a thought for future use of the building.

A big selling point of the new building would be a improved meeting place for town meetings with ample space.  Chief referred to Barrington’s town hall that has a very nice meeting room. Chief again mentioned grants as the goal would be to make the new building the EOC as well as a shelter for weather events as it’ll have the appropriate facilities.

Meeting was concluded.

Next Meeting TBD