Building Committee Meeting

Date: 10/31/2023

Where: Town Hall

In Attendance: Chief J. Ventura, Lt. J. Doty, Town Administrator K. Clement, Code Enforcement K. Kaiser, Town Moderator Chamberlain,  Leddy Bedard

Meeting started 13:36 hours

The meeting started with chief discussing the location of the new building.  There had been thought of moving the location from the current site, which is behind the FD, to the BRC property off of Rt. 125 (190 Rt. 125). It was discussed that the land there may be more feasible and less restrictive.  However no test pits or soil samples have been taken as of yet. The location would be near/in the wooded area behind the blacksmith shed. One of the big areas of concern for the lot behind the FD is still the solar panels.

Discussion lead to the “town campus” feel of relocating the PD and town offices to the BRC area.  Mr. Morgan from the audience was able to offer insight from the visions/drawings that have been done for the future BRC project. Discussions of the level of activity, especially on the weekends at the BRC property were discussed, and how this could ultimately attract more to the town itself.  Mr. Morgan commented on wanting to make Brentwood a “destination” rather than a pass through town, making note of the potential “gold mine” that is Rt. 125.

There is roughly $75,000.00 in the capital reserve fund now.   $10,000-$15,000 would be needed to get the project vision started, to include test pits, soil samples, consults with engineers, etc.

The discussion went back to the BRC project, and adding the municipal complex.  The project would be done in phases as any large-scale project would.  Discussions of traffic and getting DOT involved, potential for a future traffic circle to help mitigate traffic issues.

Meeting was adjourned at 14:25.  Motion by chief, seconded by Lt.

Next meeting will be Nov.28th, 2023 at 13:30PM at the town hall