Building Committee Meeting

Date: 05/14/2024

Where: Town Hall

In Attendance: Chief J. Ventura, Lt. J. Doty, Town Administrator K. Clement, Code Enforcement K. Kaiser, Jared Wright-Ward,  Leddy Bedard, Andy Gray, Eric Kelley, Jen Jones

Meeting started 13:34 hours.

The group spoke of the trees being cleared at the BRC.  The portion located behind the BRC building is the lot that is being visioned for this project. This area that was cleared would be suitable for both the building and parking area. It was made clear that these trees were not cleared for  this project and were going to be cleared regardless of whether or not this project passes.

The group made it clear that there has not been any start to the project that has not been cleared in the appropriate way.

Kip spoke of feasibility of this area again, stated that test pits have been dug, up to 9 feet with no issues.

Chief spoke of the contract signed between us and Weston&Sampson and was disappointed with the lack of communication.  Chief stated that he has reached out to them asking for an update.  The study they were going to provide should be done any day at this point. The notice to proceed was signed 6 weeks prior and was given 8 weeks to complete.

Group spoke of feasibility studies and what they will offer to the project and why it is important.

Jim Hajjar from Brentwood was present in the audience.  The Chief spoke to him about transparency of the project also how to get more information about the project out. Chief stated he would be starting public Q&A sessions one week before any scheduled meetings. These will be held at town hall and will be open to the public.  Chief encourages community to bring questions and thoughts to the committee. Letty Suggested these be held at the town hall so they can be recorded and aired.

Jen Jones spoke of releasing any drawings and posting them as we get them. Group agreed.

Chief mentioned setting up a table at the BRC during certain events. It was mentioned to see if we can put information in the school mailer.

Floor was opened for public comment:

Liz Faria of south Rd. asked why the location was changed.  Answer was for better visibility and a better over all location with better access.

Liz then asked when the meeting was posted.  Meeting was posted over 24 hours prior.

Liz mase mentioned that the monthly meetings are poorly attended.

Liz then spoke of the Fire Dept. project and offered her insight on that.

Liz then asked about the legality of changing the name of the account that holds the funds.

Jim Hajjar spoke of a long term vision.

Bill Faria Spoke of previous ideas of the town center vision along Middle Rd and Dalton Rd.

Public Q&A June 10th, 2024 6PM at Town Hall

Next meeting will be June 18th, 2024 at 1:30 PM at the town hall.

Adjourned.