Building Committee Meeting

Date: 09/24/2024

Where: Town Hall

In Attendance: Chief J. Ventura, Lt. J. Doty, Town Administrator K. Clement, , Leddy Bedard, Jen Jones, Dick Chamberlain, Jared Wright-Ward

Meeting started 13:30 hours

Meeting Called to order by Chief Ventura.

Spoke about last public forum, minimal attendees, nothing to report.

Chief spoke with Mike Richard from W&S.  Confirmed that the layout would not change the price much at all.  An estimate was provided and distributed.  Also uploaded to website.

General estimated cost is 23.8 Million – 28.9 Million. General consensus is this seems high, especially when North Hampton PD/FD did a combo building for much less, less than 10 Million.

Per Chiefs research, the average cost per square foot is $350-$400. He will gather other estimates from projects in the area.

Group spoke of parking lot, and the increase in parking spaces.

Public comment open at 1347

Liz Faria South Rd. clarified the costs mentioned above.  She also spoke to needing a PD and not a combination building.

Next Public Forum: October 21 @ 6PM Town Hall

Meeting: October 29 @ 1:30 PM Town Hall