Building Committee Meeting

Date: 10/29/2024

Where: Town Hall

In Attendance:, Lt. J. Doty, , Code Enforcement K. Kaiser, Eric Kelly, Leddy Bedard, Eric Kelly, Liz Faria, Jared Wright Ward

Meeting started 13:30 hours

Meeting Called to order by Doty.

Motion put forward and passed to accept minutes from last meeting.

Liz Faria was welcomed on the committee.  The committee believes it is helpful to get more residents onboard.

Kaiser met with Scholfield Builders.  They have built projects in the area to include Kingston FD, a well as multiple projects in Plaistow. They advised their pricing would be around $400 per sq.ft. which would provide a significantly lower cost that the previously provided numbers from Weston & Sampson

The group then spoke of how to proceed from here. The group agrees that it may be smarter to work towards getting funding for plans, designs, etc. Vs. putting the project on the ballot for 2025.  This would include a RFP.

The group spoke of doing a warrant article for $200,000 for further studies, plans, design, etc. so that in 2026 the town knows exactly what they are voting on, and is provided with an exact accurate cost.

Letty advised that she spoke with North Hampton about their recent project and the cost was roughly 11 million for a police/fire station.

The group then spoke of an RFQ and agreed that that would be the focus of the project.

Next meeting:

12/3/2024 130PM Town Hall